R&D DOCUMENTATION

AI Healthcare Cost & Purchase Navigator

Lab Cost Comparison, Medicine Savings & Chronic-Care Spending Tracker for Chennai Patients

| Field | Detail |
| --- | --- |
| Project Name | AI Healthcare Cost & Purchase Navigator |
| Project Code | AHCN-2026-001 |
| Period | June 6, 2026 – June 20, 2026 (12 working days, 108 hours) |
| Project Owner | Prasanth |
| Department | AI Intern |
| Final Version | v6 — ai-healthcare-cost-and-purchase-navigator-v6 |
| Repository | https://gitlab.siamcomputing.com/siamcomputing-training/cet/machine-learning/ml-interns/2026/prasanth/ai_healthcare_navigator |
| Demo Video |  |

# 1. Project Overview

AI Healthcare Cost & Purchase Navigator is a full-stack healthcare cost optimization platform built for patients managing chronic conditions in Chennai. It compares diagnostic lab prices, finds cheaper medicine alternatives from a prescription upload, and tracks monthly healthcare spending across labs, medicines, and doctor visits — all from a single web application.

The system was built as a continuation of a prior diagnostic-lab-pricing prototype (referred to internally as the "last project" at project start), which was extended with two major new use cases — Medicine Cost Optimizer and Spending Tracker — plus a full pharmacy-aware data migration, theming overhaul, and a complete Docker + Nginx + ngrok production deployment pipeline.

## 1.1 Version History

| Version | Date | Changes | Author |
| --- | --- | --- | --- |
| v1 | Jun 6, 2026 | Last project (Lab Cost Navigator prototype) reviewed. Planning started for Use Case 2 (Medicine Cost Optimizer). | Prasanth |
| v2 | Jun 8, 2026 | Use Case 1 UI modifications in progress — pharmacy-aware redesign work begins ahead of full UC2 build. | Prasanth |
| v3 | Jun 9, 2026 | UC1: Lab Plan PDF download built using jsPDF. UC2: Prescription Plan feature construction started. | Prasanth |
| v4 | Jun 10–12, 2026 | UC2 core build and iteration — pharmacy-aware medicine table, alternative dropdown, AI extraction, multiple rounds of updates and fixes. | Prasanth |
| v5 | Jun 15–16, 2026 | UC2 continued refinement — frequency/duration auto-calculation, manual selection flow, and an additional add-on feature for medicine selection. | Prasanth |
| v5.5 | Jun 17–19, 2026 | Use Case 3 (Spending Tracker) built end-to-end — data aggregation, pattern detection, saving suggestions, doctor-visit logging, and rule-based summary (Gemini intentionally excluded from UC3). | Prasanth |
| v6 | Jun 20, 2026 | Production deployment pipeline completed: Docker (backend + frontend containers), Nginx reverse proxy with /api/* routing, and ngrok tunnel for a public SSL-secured demo link. Final version. | Prasanth |

# 2. Objective / Problem Statement

## 2.1 Purpose

To build a single platform where a patient managing a chronic condition can find the cheapest lab for a required test, find the cheapest version of a prescribed medicine, and see exactly how much their healthcare is costing them every month — without manually comparing prices across multiple pharmacies, labs, and receipts.

## 2.2 Problem Statement

Patients managing chronic conditions face three connected, repeated problems:

- Lab price opacity — diagnostic test prices vary significantly between labs in the same city, with no easy way to compare cost, distance, and travel time together before choosing where to go.

- Hidden medicine alternatives — prescribed medicines often have a same-ingredient, same-strength alternative sold cheaper at another pharmacy, but nobody surfaces this to the patient at the point of purchase.

- No spending visibility — healthcare costs accumulate silently across labs, medicines, and doctor visits with no consolidated monthly view, so patients only notice the financial impact after it has already happened.

## 2.3 Goals and Deliverables

- Build a Lab Cost Navigator that ranks nearby labs by a balance of price and real driving distance, with a plain-language recommendation.

- Build a Medicine Cost Optimizer that reads a prescription image or PDF, finds the best pharmacy, and surfaces cheaper same-ingredient alternatives automatically.

- Build a Spending Tracker that aggregates lab, medicine, and doctor-visit costs into a monthly view with pattern detection and saving suggestions.

- Package the entire system for production using Docker, with Nginx serving the frontend and proxying API calls, and a working ngrok tunnel for public demonstration.

## 2.4 Success Criteria

- A patient can search for a test and see ranked labs with real distance, travel time, and total cost within seconds.

- A patient can upload a prescription and receive pharmacy-wise pricing with cheaper alternatives, without manual data entry.

- Monthly spending across all three use cases is visible in one place with no manual reconciliation needed beyond logging doctor visits.

- The complete system runs in two Docker containers (backend, frontend) behind Nginx, and is reachable via a public HTTPS link with zero manual SSL configuration.

# 3. Background and Literature Review

## 3.1 Prior Project

This project began as a continuation of an earlier Lab Cost Navigator prototype (referred to as the "last project" at the June 6, 2026 kickoff). That prototype already had basic lab search and pricing comparison working. This project substantially overhauled that foundation — adding pharmacy-aware data modelling, a violet theme redesign, session memory, and a PDF-based lab plan — before building two entirely new use cases on top of it.

## 3.2 Why These Technology Choices

| Technology | Why Chosen |
| --- | --- |
| FastAPI (Python) | Async support and Pydantic validation for clean request/response models across all three use cases. |
| MongoDB Atlas | Flexible document schema suited to varied data shapes (lab tests, pharmacy medicine lists, monthly spending summaries) without rigid migrations. |
| LangGraph | Explicit, inspectable multi-step pipelines for each use case (search → distance → rank → recommend, etc.) instead of one large monolithic function. |
| Google Gemini 2.5 Flash Lite | Fast, low-cost model sufficient for prescription extraction and natural-language recommendation text in UC1 and UC2. |
| OpenRouteService (ORS) | Free-tier real driving distance and travel time, with an automatic haversine fallback if the API is unavailable. |
| React + TypeScript + Vite | Type-checked frontend (caught real bugs — see Section 8.2) with fast local development and an optimized production build. |
| Docker + Nginx | Reproducible builds from source for both services; Nginx serves the built frontend and proxies all /api/* calls to the backend over Docker's internal network. |
| jsPDF | Client-side PDF generation for the Lab Plan, Prescription Plan, and Spending Report — no server-side PDF library needed. |

# 4. Scope and Limitations

## 4.1 In-Scope

- Single-patient account system with login/signup (no multi-role access — every account is a patient).

- Lab Cost Navigator: single-test and multi-test search, real distance via ORS with haversine fallback, AI-generated recommendation, downloadable Lab Plan PDF.

- Medicine Cost Optimizer: prescription upload (image/PDF) with Gemini-based extraction, manual medicine selection, pharmacy-aware best-price lookup, same-ingredient-and-strength alternative discovery, downloadable Prescription Plan PDF.

- Spending Tracker: monthly aggregation of labs, medicines, and doctor visits; recurring-cost pattern detection; pharmacy-aware saving suggestions; manual doctor-visit logging (one-time and subscription); downloadable Spending Report PDF — fully rule-based, no AI call.

- Production deployment via Docker Compose (backend + frontend containers), Nginx reverse proxy with SPA fallback and /api/* proxying, and ngrok tunnel for public access.

## 4.2 Out of Scope

- Multi-role access (doctor, pharmacist, or admin accounts).

- Real payment processing or actual pharmacy/lab booking integration.

- Automatic tracking of current-month spending — current month's Lab/Medicine activity must be generated by actually using those modules; only Spending Tracker's historical view is pre-seedable.

- Mobile application or PWA.

- Multi-language support.

## 4.3 Constraints

| Constraint | Detail |
| --- | --- |
| Development Time | 12 working days (June 6–20, 2026), 1 developer. |
| Infrastructure Cost | ₹0 — MongoDB Atlas free tier, Gemini free tier, ORS free tier, ngrok free tier, open-source packages only. |
| ngrok Free Tier | Public URL changes on every restart; one-time interstitial warning page shown to all visitors; no reserved domain without a paid plan. |
| ORS Free Tier | Distance calculation automatically falls back to haversine approximation if the API key is missing or the service is temporarily unavailable. |
| Gemini Usage | Used only in UC1 (recommendation text) and UC2 (prescription extraction, savings summary) — deliberately excluded from UC3 to keep Spending Tracker fully deterministic and free of AI-wording in the UI. |

# 5. Methodology / Approach

## 5.1 Research Approach

The project followed an iterative, use-case-driven build order: Use Case 1 was inherited and overhauled first, Use Case 2 was built and refined across multiple days as the pharmacy-aware pricing model matured, and Use Case 3 was built last so it could correctly read from the now-stable pharmacy and medicine data structures established by UC2. The final two days were spent exclusively on production packaging — Docker, Nginx, and a public ngrok tunnel — rather than new features.

## 5.2 Tools and Software Used

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React + TypeScript, Vite | Single-page app with routing for 3 use cases, strict type-checking at build time. |
| Styling | Tailwind CSS | Violet-themed design system applied consistently across all pages. |
| Backend | FastAPI (Python) | REST API — auth, labs, location, medicine, pharmacy, and spending routes. |
| Database | MongoDB Atlas (Motor async driver) | Labs, pharmacies, doctor visits, selected labs, medicine cost reports, spending cache, users. |
| Workflow Orchestration | LangGraph | Multi-step pipelines per use case — explicit nodes for search, distance, ranking, extraction, aggregation, etc. |
| LLM | Google Gemini 2.5 Flash Lite | Prescription extraction (UC2), natural-language recommendations (UC1, UC2). |
| Routing/Distance | OpenRouteService (ORS) | Real driving distance and travel time, with haversine fallback. |
| PDF Generation | jsPDF | Client-side PDF export for Lab Plan, Prescription Plan, and Spending Report. |
| Containerization | Docker, Docker Compose | Backend and frontend each in their own container, communicating over a private Docker network. |
| Web Server / Proxy | Nginx | Serves built frontend static files, proxies /api/* to the backend container, SPA fallback for client-side routing. |
| Public Tunneling | ngrok | SSL-secured public URL tunneling to localhost for demonstration without a registered domain. |

## 5.3 System Architecture

- Browser SPA: React Router handles navigation between Lab Navigator, Medicine Optimizer, and Spending Tracker; Axios client calls a relative /api/... path so the frontend works identically on localhost or any public tunnel URL.

- Nginx (production container): serves the built frontend's static files for all page routes (with SPA fallback to index.html), and proxies any /api/* request to the backend container over Docker's internal network.

- FastAPI Backend: one main.py registering six routers — auth, labs, location, medicine_routes, pharmacy_routes, spending_routes.

- Workflow Layer: three independent LangGraph pipelines, one per use case, each with explicitly named nodes matching real backend logic (see Section 5.4 diagram).

- Data Layer: MongoDB Atlas holds all persistent collections; Gemini and OpenRouteService are called only where each use case genuinely needs them.

## 5.4 Architecture & Combined Flow Diagram

The diagram below shows, for all three use cases, what the patient does on screen alongside exactly what happens behind the scenes for that action — colour-coded by use case, with every backend box named after its real LangGraph node.

## 5.5 Key Workflows

Lab Cost Navigator (UC1) Flow:

- Patient selects test(s) and location → POST /labs/search.

- lab_search node finds labs in MongoDB offering all selected tests.

- distance_calculation node calls OpenRouteService for real driving distance and time, falling back to haversine if unavailable.

- ranking node scores each lab on a 50/50 normalized price-and-distance basis, returns top 5.

- gemini_recommendation node asks Gemini to explain the top choice in plain language.

- Result shown to patient; downloadable as a Lab Plan PDF via jsPDF.

Medicine Cost Optimizer (UC2) Flow:

- Patient uploads a prescription image/PDF or selects medicines manually → POST /medicine/optimize/prescription.

- prescription_extraction node sends the file to Gemini, which extracts medicine name, strength, frequency, and duration.

- medicine_mapping node resolves each extracted name against the pharmacies collection using a multi-step fuzzy match.

- alternative_finder node finds all medicines sharing the exact same active ingredient and strength, across all pharmacies.

- savings_calculator node computes quantity × price totals and total possible saving.

- gemini_summary node writes a short, factual savings summary.

- Result shown to patient; downloadable as a Prescription Plan PDF.

Spending Tracker (UC3) Flow:

- Patient opens the Spending Tracker → GET /spending/summary.

- data_aggregation node pulls that month's labs, medicines, and doctor visits from MongoDB.

- pattern_detection node identifies recurring costs across the aggregated data.

- savings_suggestions node builds pharmacy-aware suggestions using the same pharmacy data UC2 relies on.

- summary node writes a plain-language summary — entirely rule-based, with no Gemini call by design.

- Result shown to patient; downloadable as a Spending Report PDF.

# 6. Timeline and Milestones

Project Duration: June 6, 2026 – June 20, 2026 — 12 working days, 108 total hours, 1 developer.

| Day | Date | Hours | Milestone | Status |
| --- | --- | --- | --- | --- |
| Day 1 | Jun 6 (Sat) | 9h | Reviewed last project (Lab Cost Navigator prototype). Planned next use case (Medicine Cost Optimizer). | Done |
| Day 2 | Jun 8 (Mon) | 9h | Use Case 1 UI modification in progress — pharmacy-aware redesign groundwork ahead of UC2 build. | Done |
| Day 3 | Jun 9 (Tue) | 9h | UC1: Lab Plan PDF download built (jsPDF). UC2: Prescription Plan feature construction started. | Done |
| Day 4 | Jun 10 (Wed) | 9h | Use Case 2 — core build in progress. | Done |
| Day 5 | Jun 11 (Thu) | 9h | Use Case 2 — further updates in progress. | Done |
| Day 6 | Jun 12 (Fri) | 9h | Use Case 2 — continued updates in progress. | Done |
| Day 7 | Jun 15 (Mon) | 9h | Use Case 2 — continued updates in progress. | Done |
| Day 8 | Jun 16 (Tue) | 9h | Use Case 2 — add-on feature built. | Done |
| Day 9 | Jun 17 (Wed) | 9h | Use Case 3 — work started. | Done |
| Day 10 | Jun 18 (Thu) | 9h | Use Case 3 — work in progress. | Done |
| Day 11 | Jun 19 (Fri) | 9h | Use Case 3 — completed. | Done |
| Day 12 | Jun 20 (Sat) | 9h | Docker, Nginx, and ngrok production pipeline built — public HTTPS web link achieved. v6 finalised as the final version. | Done |

# 7. Risk Assessment

| Risk | Impact | Prob. | Mitigation |
| --- | --- | --- | --- |
| Gemini API extracts extra items from a prescription's Advice section | Medium | Medium | Prompt explicitly scopes extraction to the medicine table only; post-extraction count validation flagged as a follow-up improvement. |
| ORS distance API unavailable or rate-limited | Low | Medium | Automatic fallback to haversine calculation with a visible "Approximate" badge in the UI — feature stays functional either way. |
| Wrong Dockerfile/.dockerignore content copied between backend and frontend folders | High | Medium | Caught via build error inspection (COPY app/ ./app/: not found under frontend target) — confirmed by checking FROM line at top of each Dockerfile, then corrected. |
| Frontend build context uploading entire node_modules folder | Medium | Medium | Diagnosed via abnormally slow build-context transfer time; fixed by adding node_modules/ and dist/ to frontend/.dockerignore. |
| TypeScript build-time errors hidden by npm run dev | High | High | npm run dev skips type-checking entirely; real errors only surfaced when npm run build / Docker build ran tsc. Fixed by widening a prop type and adding a missing state declaration; established npm run build as a required pre-Docker check going forward. |
| Local service (XAMPP Apache) already bound to port 80 | Medium | Medium | Diagnosed via netstat, confirmed via XAMPP Control Panel log ("already running on port 80"), resolved by stopping Apache and disabling its auto-start. |
| Missing /api/ proxy block in the running Nginx container | High | Medium | Diagnosed by inspecting the live container's config directly (docker compose exec frontend cat .../default.conf) rather than assuming the local file matched — found the block was missing from the source file too, added it, rebuilt, and verified via backend logs showing the real request finally arriving. |
| MongoDB Atlas connectivity from inside a Docker container | Medium | Low | Verified independently with an internal wget health check before and after each fix, isolating database connectivity from proxy/networking issues. |

# 8. Experiment Details / Execution Log

## 8.1 Component Build Order

- seed.py — 25 Chennai labs seeded for UC1 (inherited from prior project, retained).

- pharmacy_service.py — core UC2 service: medicine name resolution, best-pharmacy lookup, alternative finding, distance calculation.

- seed_pharmacies.py — 5 Chennai pharmacies with medicine price lists, replacing the earlier medicine_catalog-only approach.

- generic_mapping_service.py — bridges raw prescription names to pharmacy_service's resolver.

- medicine_workflow.py — LangGraph pipeline: prescription_extraction → medicine_mapping → alternative_finder → savings_calculator → gemini_summary.

- medicine_routes.py, pharmacy_routes.py — REST endpoints for UC2.

- spending_workflow.py — LangGraph pipeline: data_aggregation → pattern_detection → savings_suggestions → summary (rule-based, no Gemini).

- spending_routes.py, seed_spending.py — UC3 endpoints and demo data seeder, date-anchored dynamically to avoid hardcoded stale dates.

- Frontend: MedicineCostOptimizer.tsx, MedicineTable.tsx, SpendingTracker.tsx and their component trees, all under the existing violet-themed design system.

- Dockerfile (backend), Dockerfile (frontend, multi-stage Node build → Nginx serve), nginx.conf with /api/ proxy block, docker-compose.yml.

## 8.2 Key Challenges and Solutions

| Challenge | Root Cause | Solution |
| --- | --- | --- |
| Medicine alternatives unsafe to show as equivalent | Early matching logic risked surfacing different-strength or different-ingredient medicines as "alternatives." | Rebuilt matching to require an exact match on both active_ingredient (as a parsed set) and normalized strength before including anything as an alternative — medically safe by construction. |
| medicine_catalog and medicine_service.py left in place after pharmacy migration | UC2 originally resolved medicine names against a medicine_catalog collection; this was migrated to a pharmacies-collection-based resolver, but the old service file and collection were never removed. | Confirmed via cross-referencing every route and service file that nothing still imported medicine_service.py; deleted it along with the now-unused seed_medicines.py. |
| Docker build failing with backend-style COPY commands under the frontend target | frontend/Dockerfile had been overwritten with the backend Dockerfile's content during setup. | Identified by reading the actual file content (FROM python:3.11-slim appearing under the frontend build target) and replacing it with the correct Node-based multi-stage Dockerfile. |
| Frontend Docker build context taking minutes instead of seconds | frontend/.dockerignore was a copy of the backend's, missing node_modules/ and dist/ exclusions. | Replaced with the correct frontend .dockerignore; build context transfer dropped from over 200 seconds to a few seconds. |
| npm run build failing with TypeScript errors despite npm run dev "working" | npm run dev transpiles without type-checking; a missing allPharmacies state declaration and a too-narrow onChange prop type had never been caught. | Added the missing useState<PharmacyListItem[]> declaration with a matching useEffect fetch from /pharmacy/list, and widened MedicineTable's onChange prop type to accept React's functional-updater form, matching how it was actually called. |
| Login silently failing in the deployed Docker app with no error in backend logs | frontend/nginx.conf was missing its /api/ proxy block entirely — both in the running container and in the source file — so all API calls fell through to the SPA fallback and received index.html instead of JSON. | Diagnosed by inspecting the live container's actual Nginx config directly, confirmed the source file matched (i.e. the bug was real, not just a stale build), added the missing location /api/ block with proxy_pass to the backend service name, rebuilt, and confirmed via backend logs showing a real POST /auth/login request arriving for the first time. |
| localhost serving an unrelated XAMPP welcome page instead of the app | XAMPP's Apache service was already bound to port 80 and auto-starting with Windows. | Confirmed via the XAMPP Control Panel's own log line ("Apache Service is already running on port 80"), stopped the service, and disabled its Windows auto-start to prevent recurrence. |

# 9. API Endpoints Reference

## 9.1 Auth

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/login | Login. |
| POST | /auth/signup | Create account. |

## 9.2 Lab Cost Navigator (UC1)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /labs/search | Single or multi-test lab search. |
| POST | /labs/select | Save a lab selection. |
| GET | /labs/my-selections | Recent selections. |
| POST | /labs/test-plan | Generate downloadable test plan. |

## 9.3 Location

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /location/save | Save user's location. |
| GET | /location/saved | Get saved location. |
| POST | /location/parse-google-maps | Extract coordinates from a Google Maps link. |

## 9.4 Medicine Cost Optimizer (UC2)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /medicine/optimize/manual | Optimize manually selected medicines. |
| POST | /medicine/optimize/prescription | Optimize from uploaded prescription (image/PDF). |
| POST | /medicine/report | Save a cost report. |
| GET | /medicine/reports | Get saved reports. |
| GET | /medicine/catalog | Unique medicine list (from pharmacies collection). |
| POST | /medicine/prescription-plan | Generate downloadable prescription plan. |

## 9.5 Pharmacy (UC2)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /pharmacy/list | All pharmacies. |
| GET | /pharmacy/medicines | All medicines, grouped by pharmacy. |
| POST | /pharmacy/best | Best pharmacy for a list of medicines. |
| POST | /pharmacy/alternatives | Same ingredient + strength, across all pharmacies. |
| POST | /pharmacy/distances | Distance + travel time to selected pharmacies. |
| POST | /pharmacy/gemini-recommend | AI-generated pharmacy recommendation. |

## 9.6 Spending Tracker (UC3)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /spending/months | Available months with data. |
| GET | /spending/summary | Full monthly summary (cached). |
| POST | /spending/doctor-visit | Add a doctor visit (one-time or subscription). |
| GET | /spending/doctor-visits | List doctor visits. |
| DELETE | /spending/doctor-visit/{id} | Delete a doctor visit. |
| POST | /spending/report | Generate downloadable spending report. |

# 10. Results and Discussion

## 10.1 Final Results

| Feature / Use Case | Status | How Delivered |
| --- | --- | --- |
| Lab price + distance comparison | Done | lab_search → distance_calculation → ranking → gemini_recommendation LangGraph pipeline; ranks top 5 by 50/50 price+distance score. |
| Real driving distance with fallback | Done | OpenRouteService for real distance/time; automatic haversine fallback with an "Approximate" badge if ORS is unavailable. |
| Lab Plan PDF download | Done | jsPDF client-side export from the ranked lab results. |
| Prescription image/PDF extraction | Done | Gemini-based extraction of medicine name, strength, frequency, and duration from an uploaded prescription. |
| Pharmacy-aware best price + alternatives | Done | medicine_mapping + alternative_finder nodes resolve names against the pharmacies collection and surface exact ingredient+strength matches only. |
| Prescription Plan PDF download | Done | jsPDF client-side export with pharmacy column and per-medicine quantity/total. |
| Monthly spending aggregation | Done | data_aggregation node pulls labs, medicines, and doctor visits for the selected month from MongoDB. |
| Recurring-cost pattern detection | Done | pattern_detection node identifies repeat costs across the aggregated monthly data. |
| Pharmacy-aware saving suggestions | Done | savings_suggestions node reuses UC2's pharmacy pricing model rather than the retired medicine_catalog collection. |
| Spending Report PDF download | Done | jsPDF client-side export; UC3 deliberately has no Gemini call anywhere in its pipeline. |
| Doctor visit manual logging | Done | One-time and subscription-plan visit types, both feeding into the monthly spending total. |
| Production Docker deployment | Done | Separate backend (FastAPI) and frontend (Nginx-served React build) containers on a shared Docker network. |
| Public HTTPS demo link | Done | ngrok tunnel to the Nginx container's port 80, providing a fully SSL-secured public URL with no manual certificate setup. |

## 10.2 Insights Gained

- A feature working in npm run dev is not proof it is correct — dev mode skips TypeScript type-checking entirely, and two real bugs (a missing state declaration, an overly narrow prop type) were only caught once a true production build (npm run build, then Docker) actually ran the type-checker.

- When a Docker build error references the wrong file's content (e.g. backend-style COPY commands appearing under the frontend build target), the fastest diagnosis is reading the actual file with Get-Content rather than assuming the intended file was saved correctly.

- Diagnosing "silent" failures (login that returns no backend log line at all) is most efficient by checking each hop in order — local curl test, then container-to-container connectivity, then the actual running config inside the container — rather than guessing at the database or business logic first.

- Migrating a data model (medicine_catalog → pharmacies collection) is only complete once every consumer is re-verified — the old service file and seed script were technically still present and importable long after they had stopped being used anywhere in the active code path.

- Keeping each use case's AI usage deliberate and visible in documentation (UC1 and UC2 use Gemini, UC3 explicitly does not) made the system's behaviour easier to reason about and explain, rather than treating "AI-powered" as a blanket label across all three use cases.

# 11. Conclusion

AI Healthcare Cost & Purchase Navigator was successfully designed, built, and deployed across 12 working days (108 hours) from June 6 to June 20, 2026. All three planned use cases were delivered — Lab Cost Navigator, Medicine Cost Optimizer, and Spending Tracker — along with a complete production deployment pipeline that was not part of the original use-case scope but was treated as equally necessary to a genuinely usable deliverable.

The most time-intensive phase was Use Case 2 (June 9–16), which required several rounds of refinement to get pharmacy-aware pricing, alternative matching, and frequency/duration extraction working reliably together. This iteration directly shaped how Use Case 3 was built — by the time Spending Tracker needed pharmacy data, the underlying model was already stable and could be reused as-is rather than rebuilt.

The final day (June 20) was spent entirely on deployment: Docker containerization, an Nginx reverse proxy correctly routing API calls, and a working ngrok tunnel producing a real public HTTPS link. Several genuine configuration bugs were found and fixed during this phase — a swapped Dockerfile, a swapped .dockerignore, two real TypeScript errors hidden by dev-mode, a port conflict with a pre-existing local service, and a missing Nginx proxy rule — each diagnosed methodically by checking one layer of the request path at a time rather than guessing.

The final version (v6) is stable, runs entirely on free-tier infrastructure, and is reachable via a public demo link. A key lesson from this project: a feature appearing to work in a development environment is not equivalent to it being correct — production-equivalent testing (a real build, a real container, a real network hop) surfaced every meaningful bug that development mode had been silently hiding.

# 12. Future Scope / Next Steps

## 12.1 Planned Next Features

- Automatic current-month tracking — today, current-month Lab/Medicine activity must be generated by actually using those modules; an automatic sync would remove this manual step.

- Refill planning and package/bundle suggestions for Spending Tracker — discussed during UC3 design but not built in this version.

- Post-extraction count validation for prescription uploads — to catch occasional over-extraction from a prescription's Advice section rather than only its medicine table.

- Error-handling audit for UC1 (labs.py) and UC2 (medicine_routes.py, pharmacy_routes.py) routes, matching the level already applied to UC3's spending_routes.py.

- A reserved, non-expiring public domain (replacing the free-tier ngrok URL, which changes on every restart) for longer-term demonstration use.

## 12.2 Long-Term Goals

- Real-time price feed integration with actual pharmacy and lab partners, replacing the seeded reference dataset.

- Mobile-responsive and eventually native mobile support for on-the-go prescription uploads.

- Multi-language support, particularly Tamil, given the Chennai-focused user base.

- A real SSL certificate on a self-owned domain (via Let's Encrypt) once production hosting moves beyond local-machine-plus-tunnel deployment.

- Expanded city coverage beyond Chennai, generalizing the seeded lab/pharmacy data model to support multiple cities.

# 13. Budget and Resource Utilization

| Item | Detail |
| --- | --- |
| Total Development | 12 working days, 108 hours (June 6 – June 20, 2026). |
| Developer | 1 person — Prasanth (AI Intern). |
| Gemini API | Free tier — Google AI Studio. No cost. |
| OpenRouteService | Free tier. No cost. |
| MongoDB Atlas | Free tier cluster. No cost. |
| ngrok | Free tier tunnel. No cost. |
| Python / Node packages | All open source. No cost. |
| Total Cost | ₹0 — fully built on free tiers. |

# 14. Demo Credentials

This system uses a single-account, single-role patient model — there are no separate doctor, pharmacist, or admin logins.

| Username | Password |
| --- | --- |
| ravi | 123456 |

Quick Test Notes:

- Spending Tracker (/spending) shows pre-seeded data immediately after login — no action needed.

- Lab Cost Navigator (/dashboard) starts empty — select a test and location, then search, to see ranked results.

- Medicine Cost Optimizer (/medicines) starts empty — upload a prescription or use manual selection to see pharmacy pricing and alternatives.

End of R&D Documentation — AI Healthcare Cost & Purchase Navigator v6